DEEPFAKE ROBUSTNESS PIPELINE

Novelty Upgrade Plan, Model Selection & Experiment Design

Hardware: Apple M3 Max  |  40-core GPU  |  64 GB Unified Memory  |  1 TB SSD

Backend: PyTorch MPS (Metal Performance Shaders)

April 2026  |  Prepared for Paper Submission

# 1. Project Overview

This document provides the complete novelty upgrade plan for the Deepfake Robustness Pipeline — a medical-text adversarial training system. It covers model replacements optimized for Apple Silicon M3 Max with 64 GB unified memory and the Metal Performance Shaders (MPS) backend, the full 4-condition ablation experiment design, the transfer attack novelty experiment, the complete metrics framework, and a step-by-step execution timeline.

## 1.1  Research Question

"Can iterative adversarial training with domain-specialized LLM attackers improve detector robustness on medical-text deepfakes, and does that robustness generalize to unseen generator distributions?"

## 1.2  Novelty Claim (Paper Contribution)

First adversarial training pipeline for medical-text deepfake detection using BioMedLM as the domain-specialized attacker generator

First study using Phi-3.5-mini-instruct as an adversarial rewrite agent in the biomedical deepfake setting

Empirical characterization of cross-generator robustness transfer: does a detector trained against BioMedLM generalize to Llama-3.2-generated fakes?

Quantification of the evasion-quality trade-off: as the agent rewrites more aggressively, does medical coherence degrade?

First open report of this pipeline running end-to-end on Apple Silicon (M-series GPU / MPS), documenting the bf16-only training recipe that replaces CUDA-only 4-bit quantization.

# 2. Model Upgrades — Current vs. Recommended

Every model change is a one-line update in configs/config_novel.yaml. The pipeline is model-agnostic; what changes on Apple Silicon is precision (bf16 everywhere) and device placement (torch.device("mps")).

| Component | Current Model | Unified Mem (Current) | Upgraded Model | Unified Mem (Upgraded) | Why Upgrade |
| --- | --- | --- | --- | --- | --- |
| Generator | GPT-2 Small | ~0.3 GB bf16 | BioMedLM-2.7B (stanford-crfm/BioMedLM) | ~5.4 GB bf16 / ~22 GB w/ AdamW | PubMed+PMC-trained. Generates medically realistic abstracts. GPT-2 is trivially detectable. |
| Detector | BioBERT-base-v1.2 | ~0.45 GB bf16 | PubMedBERT-base (microsoft/BiomedNLP-PubMedBERT-base-uncased-abstract-fulltext) | ~0.45 GB bf16 | Pre-trained from scratch on PubMed only. No general-web contamination. Consistently beats BioBERT on biomedical tasks. |
| Adversarial Agent | BioGPT + LoRA | ~0.8 GB bf16 + adapter | Phi-3.5-mini-instruct + LoRA (microsoft/Phi-3.5-mini-instruct) | ~7.6 GB bf16 + ~50 MB adapter | Far superior instruction following. Actually obeys rewrite prompts. Runs at full bf16 on MPS — no bitsandbytes needed. |
| SeqGAN | LSTM from scratch | ~1 GB | REMOVE from main pipeline. Keep as ablation Condition B only. | ~1 GB | 2017 architecture. Produces obvious fakes. Demoted to weak-baseline ablation. |

## 2.1  Why PubMedBERT Over BioBERT

BioBERT initialized from BERT-base (trained on general Wikipedia + BookCorpus) and then continued pre-training on PubMed. It carries general-web bias.

PubMedBERT was pre-trained from scratch exclusively on PubMed abstracts and PMC full-text — zero general-web contamination.

On BLURB benchmark (biomedical NLP leaderboard), PubMedBERT consistently outperforms BioBERT on classification tasks by 1–3% absolute AUC.

Zero engineering cost: same HuggingFace API, same training code, one model string changed.

## 2.2  Why BioMedLM Over GPT-2

GPT-2 was trained on WebText (Reddit links). It has minimal biomedical vocabulary and generates obviously non-medical text.

BioMedLM (Stanford, 2.7B parameters) was trained entirely on PubMed abstracts and PMC full-text. It naturally generates abstract-style text with correct medical terminology.

Harder fakes = more interesting experimental results. If the attacker is weak, a near-zero evasion rate tells you nothing about detector robustness.

At bf16, BioMedLM weights occupy roughly 5.4 GB of unified memory. Fine-tuning with AdamW pushes this to ~22 GB with gradients and optimizer states — well within the M3 Max 64 GB budget.

## 2.3  Why Phi-3.5-mini Over BioGPT

BioGPT is a causal LM fine-tuned on biomedical text, but it was NOT instruction-tuned. It does not reliably follow rewrite prompts.

Phi-3.5-mini-instruct (Microsoft, 3.8B) is state-of-the-art at instruction following for its size class. It will actually execute 'rewrite this to sound more credible' prompts correctly.

On Apple Silicon the model runs at full bf16 (~7.6 GB). 4-bit NF4 via bitsandbytes is CUDA-only and is NOT used on MPS — with 64 GB unified memory, quantization is unnecessary.

Higher evasion rates from a better agent make the arms-race dynamics more visible and the paper results more compelling to reviewers.

# 3. M3 Max Unified Memory Budget

The M3 Max has 64 GB of unified memory shared between CPU and the 40-core GPU. Using the load/unload-per-step pattern (offload_when_idle), peak single-step usage stays below ~25 GB even during BioMedLM fine-tuning with AdamW. Multiple stages can technically co-reside, but keeping the del + empty_cache discipline avoids allocator fragmentation during long runs.

Critical rule: After each step, call del model, gc.collect(), then torch.mps.empty_cache() (and torch.mps.synchronize() before timing benchmarks) before loading the next model. Set clear_vram_between_steps: true in config_novel.yaml.

| Step | Model Active | Unified Mem Used | Status |
| --- | --- | --- | --- |
| Step 1: Generate fake pool | BioMedLM-2.7B (bf16, inference) | ~5.4 GB | SAFE |
| Step 2: Score with detector | PubMedBERT (bf16) | ~0.5 GB | SAFE |
| Step 3: Select hard samples | PubMedBERT (bf16) | ~0.5 GB | SAFE |
| Step 4: Rewrite with agent | Phi-3.5-mini (bf16) + LoRA | ~7.7 GB | SAFE |
| Step 5: Re-score rewrites | PubMedBERT (bf16) | ~0.5 GB | SAFE |
| Step 6: Retrain detector | PubMedBERT (bf16) + AdamW states | ~1.5 GB | SAFE |
| Step 7: Fine-tune agent (LoRA only) | Phi-3.5 (bf16) + LoRA + grads | ~9.5 GB | SAFE |
| Peak (worst case) | BioMedLM fine-tune w/ AdamW + grad checkpoint | ~22 GB | FITS IN 64 GB |

# 4. Complete Model List (HuggingFace)

All models are publicly available on HuggingFace Hub. Total download size is approximately 12–15 GB. Set HF_HOME to a path on the 1 TB SSD with sufficient disk space before downloading.

| Role | HuggingFace Model ID | Size | Unified Mem (M3 Max, bf16) |
| --- | --- | --- | --- |
| Generator (Main) | stanford-crfm/BioMedLM | 2.7B | ~5.4 GB bf16 |
| Detector | microsoft/BiomedNLP-PubMedBERT-base-uncased-abstract-fulltext | 110M | ~0.45 GB bf16 |
| Adversarial Agent | microsoft/Phi-3.5-mini-instruct | 3.8B | ~7.6 GB bf16 |
| Transfer Attack Generator | meta-llama/Llama-3.2-3B-Instruct | 3B | ~6.0 GB bf16 |
| Generator (Ablation B only) | SeqGAN (from scratch, LSTM) | ~50M | ~1 GB (training) |
| Detector Alt (Optional) | microsoft/deberta-v3-base | 184M | ~0.8 GB bf16 |

### Setup Commands

export HF_HOME=/path/to/storage/hf_cache

export PYTORCH_ENABLE_MPS_FALLBACK=1     # fallback to CPU for unsupported ops

export TOKENIZERS_PARALLELISM=false

python3 -m venv .venv && source .venv/bin/activate

pip install "torch>=2.3" "transformers>=4.44" "accelerate>=0.33" "peft>=0.11" "bert-score>=0.3.13" "evaluate>=0.4.1" "datasets>=2.19" matplotlib scikit-learn pandas pyyaml tqdm sentencepiece protobuf safetensors

# Not installed on M3 Max (CUDA-only): bitsandbytes, flash-attn, apex, deepspeed-fused

python -c "from transformers import AutoModel; AutoModel.from_pretrained('stanford-crfm/BioMedLM')"

# 5. Ablation Experiment Design

This is the core result of the paper. Run all four conditions and compare them in a single results table. Without the ablation, you cannot claim the adversarial loop improves anything. This is the experiment reviewers will check first.

| Condition | Label | Generator | Agent Rewrites? | Loop Retrains? | Purpose |
| --- | --- | --- | --- | --- | --- |
| A | Static Baseline | None (original data only) | No | No | Baseline — no loop |
| B | SeqGAN Only | SeqGAN (LSTM, weak) | No | Yes | Weak attacker control |
| C | Agent Only (no retrain) | BioMedLM | Yes (Phi-3.5) | No | Attacker effect only |
| D | Full Pipeline (MAIN) | BioMedLM | Yes (Phi-3.5) | Yes | MAIN RESULT |

## 5.1  What Each Condition Proves

Condition A vs D: Does the adversarial loop help at all compared to static training?

Condition B vs D: Does a strong LLM attacker (BioMedLM + Phi-3.5) reveal robustness gaps that a weak LSTM attacker (SeqGAN) misses?

Condition C vs D: Does iterative retraining of the detector actually improve robustness, or is the detector already robust without retraining?

Condition D: The main result — does the full loop converge, and at what round does the arms race stabilize?

# 6. Transfer Attack Experiment (Novel Contribution)

This is the paper's novel claim. No existing paper in medical-text deepfake detection has tested cross-generator robustness transfer. This experiment answers: does a detector trained against BioMedLM generalize to fakes from a completely different model it has never seen?

## 6.1  Setup

After the full adversarial loop (Condition D) completes, freeze the trained PubMedBERT detector.

Use Llama-3.2-3B-Instruct (bf16, on MPS) to generate 500 fresh fake medical abstracts. This model was NOT used during training at any point.

Evaluate the trained detector on these transfer fakes. Compute Transfer AUC and Transfer F1.

Compare Transfer AUC to in-distribution AUC. The gap measures how much robustness is distribution-specific vs. genuinely generalized.

## 6.2  Expected Outcomes and Interpretations

If Transfer AUC is high (> 0.90): The detector has learned genuine features of fake biomedical text, not just BioMedLM-specific artifacts. Strong robustness claim.

If Transfer AUC drops significantly: Robustness is generator-specific. This is still a valuable finding — it shows the arms race is not generalizable, which has security implications.

Either outcome is publishable. Frame it as: 'We characterize the limits of adversarial training-based robustness.'

## 6.3  Transfer Attack Command

python evaluation/eval_pipeline.py --config configs/config_novel.yaml --mode transfer --transfer_generator meta-llama/Llama-3.2-3B-Instruct --n_fakes 500

# 7. Metrics Framework

All metrics below are either already implemented in evaluation/metrics.py or require trivially activating existing hooks. On MPS, pass device="mps" explicitly to bert-score and to any reference-LM perplexity computation; the defaults probe for CUDA and silently fall back to CPU otherwise.

| Metric | Definition | Target Trend |
| --- | --- | --- |
| Evasion Rate | % of rewrites that fool detector (confidence < 0.5) | Track per round — expected to drop after retraining |
| AUC (AUROC) | Detector ranking quality across all thresholds | Should stay high (> 0.95) after adversarial rounds |
| F1 Score | Harmonic mean of precision and recall | Should improve or stay stable |
| Robustness Delta | AUC[round_k] - AUC[round_0] | Key result — positive delta = loop helped |
| BERTScore (F1) | Semantic similarity between original fake and rewrite (device=mps) | Higher = rewrite preserved meaning |
| Perplexity | Language model perplexity of rewritten text (reference LM on MPS) | Lower = more fluent / medically coherent |
| Transfer AUC | Detector AUC on unseen-generator fakes (Llama-3.2) | Novel contribution — measures generalization |
| Confidence Shift | Mean detector confidence before vs after rewrite | Tracks how much the agent actually moves the decision boundary |

# 8. Execution Timeline

Total estimated time on M3 Max (40-core GPU): approximately 25–40 hours of compute, spread across roughly a week of work. MPS is typically 2–4× slower than an NVIDIA RTX 4090 for LLM training but its high-bandwidth unified memory makes inference and small-batch training competitive. The most time-intensive step is Phase 4 (ablation conditions). Use tmux or caffeinate -dims python ... to prevent macOS App Nap from throttling overnight runs.

| Phase | Task | Est. Time (M3 Max) | Output |
| --- | --- | --- | --- |
| Phase 1 | Scale data: stream 10K PubMed, prepare train/val/test splits | 1–2 hrs | train.csv, val.csv, test.csv |
| Phase 1 | Download BioMedLM, PubMedBERT, Phi-3.5, Llama-3.2 from HuggingFace | 1–2 hrs | model weights cached (~12–15 GB total) |
| Phase 2 | Baseline — train PubMedBERT on static data (Condition A) | 1–2 hrs | detector_baseline.pt, round0_metrics.json |
| Phase 3 | Fine-tune BioMedLM generator on PubMed style (bf16, grad accum) | 6–10 hrs | generator checkpoint |
| Phase 3 | Run SeqGAN training for ablation Condition B | 3–4 hrs | seqgan checkpoint (ablation only) |
| Phase 4 | Run 5 rounds of full adversarial loop (Condition D) | 6–10 hrs | round_1..5 checkpoints, metrics_log.csv |
| Phase 4 | Run Condition B (SeqGAN only) for ablation | 4–6 hrs | seqgan_ablation_metrics.csv |
| Phase 4 | Run Condition C (no retrain) for ablation | 2–3 hrs | agent_only_metrics.csv |
| Phase 5 | Generate transfer fakes using Llama-3.2-3B (bf16) | 45–90 min | transfer_test.csv (500 samples) |
| Phase 5 | Evaluate all detectors on transfer_test.csv | 30 min | transfer_auc_results.csv |
| Phase 6 | Compute BERTScore + perplexity for all rewrites (device=mps) | 1–2 hrs | rewrite_quality.csv |
| Phase 6 | Generate all plots: evasion_rate, AUC/F1, ablation, transfer | ~1 hr | plots/ folder |
| Phase 7 | Write paper with results | — | Paper draft |

# 9. Complete Run Commands

Run these in order. All commands assume you are in the project root directory with the virtualenv activated and MPS env vars exported.

# One-time shell setup

source .venv/bin/activate

export PYTORCH_ENABLE_MPS_FALLBACK=1

export TOKENIZERS_PARALLELISM=false

export HF_HOME=$HOME/.cache/huggingface

## Phase 1 — Data Preparation

python data/prepare_data.py --config configs/config_novel.yaml --max_real 10000

## Phase 2 — Baseline Detector (Condition A)

python models/detector/train_detector.py --config configs/config_novel.yaml --mode baseline

python evaluation/eval_pipeline.py --config configs/config_novel.yaml --split test --label condition_A

## Phase 3 — Fine-tune Generator

# Fine-tune BioMedLM as fake generator (bf16, grad accumulation)

caffeinate -dims python models/generator/train_generator.py --config configs/config_novel.yaml

# Train SeqGAN for ablation Condition B only

python models/seqgan/train_seqgan.py --config configs/config_novel.yaml

## Phase 4 — Full Adversarial Loop (Condition D — Main Result)

caffeinate -dims python training/adversarial_loop.py --config configs/config_novel.yaml --condition full_pipeline

# Ablation Condition B: SeqGAN only

caffeinate -dims python training/adversarial_loop.py --config configs/config_novel.yaml --condition seqgan_only

# Ablation Condition C: Agent only, no retrain

caffeinate -dims python training/adversarial_loop.py --config configs/config_novel.yaml --condition agent_only

## Phase 5 — Transfer Attack Experiment

python evaluation/eval_pipeline.py --config configs/config_novel.yaml --mode transfer --transfer_generator meta-llama/Llama-3.2-3B-Instruct --n_fakes 500

## Phase 6 — Generate All Plots

python evaluation/visualization.py --config configs/config_novel.yaml --all_conditions

# 10. Paper Structure (Recommended)

Target venues: BioNLP Workshop at ACL, EMNLP Findings, or AMIA Annual Symposium. Expected length: 8 pages + references.

## Suggested Title

"Adversarial Arms Race Dynamics in Medical-Text Deepfake Detection: Cross-Generator Robustness with Domain-Specialized LLM Attackers on Apple Silicon"

## Sections

Abstract — 150 words: research question, methods, key result (ablation + transfer AUC)

Introduction — motivation (medical misinformation risks), gap (no iterative LLM-attacker study), contributions (4 bullets: loop, agent, transfer, Apple Silicon recipe)

Related Work — adversarial NLP, medical text detection, GAN-based text generation, robustness benchmarking

Methodology — system architecture diagram, 4-component pipeline description, adversarial loop pseudocode, MPS-specific precision and memory-management recipe

Experiments — dataset, 4 ablation conditions, transfer attack setup, evaluation metrics, hardware (M3 Max 40-core GPU) + dependency pins

Results — ablation table, round-level AUC/F1 plots, evasion-rate plot, transfer AUC bar chart, rewrite quality scatter

Discussion — arms race dynamics, when the loop helps vs. does not, generalization limits, limitations (single-GPU bf16, no 4-bit quantization available on MPS)

Conclusion — summary of contributions, future work (stronger attacker, multi-round curriculum, clinical deployment, MLX port for faster Apple Silicon training)

# 11. Quick Reference Card

## config_novel.yaml Key Changes

runtime.device: mps

runtime.dtype: bfloat16

runtime.pin_memory: false   # required for MPS DataLoaders

generator.model_name: stanford-crfm/BioMedLM

generator.grad_accum_steps: 8   # effective batch 16 with per_device_batch_size 2

detector.model_name: microsoft/BiomedNLP-PubMedBERT-base-uncased-abstract-fulltext

agent.model_name: microsoft/Phi-3.5-mini-instruct

agent.dtype: bfloat16   # replaces 4-bit NF4 (CUDA-only); fits natively in 64 GB

agent.attn_implementation: eager   # FlashAttention 2 is CUDA-only

data.max_real_samples: 10000   # scale from 2000

loop.fake_pool_size: 1000   # scale from 200

## Unified Memory Rule of Thumb

Only ONE large model loaded at a time. Always del + torch.mps.empty_cache() between steps.

BioMedLM fine-tune (~22 GB with AdamW) is the heaviest step. Everything else is under 10 GB.

If you hit MPS out-of-memory: drop per_device_batch_size to 1 and raise grad_accum_steps, or reduce max_length from 512 to 256 during fine-tuning.

Benchmark timing with torch.mps.synchronize() immediately before start/stop; otherwise the asynchronous Metal command queue will produce misleading timings.

## Apple Silicon Gotchas

Set PYTORCH_ENABLE_MPS_FALLBACK=1 so ops missing MPS kernels fall back to CPU instead of crashing.

No torch.cuda.amp.GradScaler — use native bfloat16 throughout; no scaler needed.

torch.compile works with backend="aot_eager" on MPS; backend="inductor" is CUDA-focused.

Use torch.inference_mode() for evaluation — measurably faster than torch.no_grad() on MPS.

Wrap long runs in caffeinate -dims ... to prevent macOS App Nap throttling background Python.

## The Three Experiments That Make a Paper

1. Ablation (A/B/C/D) — proves the loop contribution

2. Transfer attack — novel claim

3. Rewrite quality analysis (BERTScore vs. evasion rate) — shows attacker constraints

End of Document

Deepfake Robustness Pipeline — Novelty Upgrade Plan (Apple Silicon Edition)  |  Prepared for Rayudu